EHR-Based Pre-Consultation

Medical Documentation System

Complete Master Plan

| Team Size | 3 People |
| --- | --- |
| Deadline | ~2 Months |
| Budget | Zero (Free Tools Only) |
| Platform | Google Colab + Drive |
| Level | Beginner ML/NLP |
| Language | Bangla (6 Dialects) |

# SECTION 0 — Pre-Setup (Before Any Code)

## STEP 0.1 — Create Google Account Infrastructure

- One person (Team Lead) creates a dedicated Gmail for this project: e.g. ehr.bangla.asr@gmail.com

- This Gmail will own all shared Drive folders and GitHub

- All 3 teammates connect to this shared workspace

## STEP 0.2 — Google Drive Folder Structure

Team Lead creates a root folder EHR_PreConsult_Project in Google Drive, then creates these subfolders:

EHR_PreConsult_Project/

├── phase1_asr/

│   ├── raw_audio/

│   ├── processed_audio/

│   ├── transcripts/

│   ├── saved_models/

│   └── metrics/

├── phase2_ner/

│   ├── input_transcripts/

│   ├── annotated_data/

│   ├── saved_models/

│   └── metrics/

├── phase3_ehr/

│   └── ehr_outputs/

├── shared_dataset/

│   ├── dialect_purandhaka/

│   ├── dialect_barishal/

│   ├── dialect_sylhet/

│   ├── dialect_normal_bangla/

│   ├── dialect_indian_kolkata/

│   └── dialect_chittagong/

└── colab_checkpoints/

- Right-click EHR_PreConsult_Project > Share > add all 3 teammates Gmail with Editor access

- Rule: NEVER delete anything from Drive. Only add.

## STEP 0.3 — GitHub Repository Setup

- Team Lead creates GitHub account at github.com

- Creates a new PRIVATE repository named: ehr-bangla-asr-system

- Settings > Collaborators > adds the other 2 teammates

- Team Lead creates README.md immediately explaining the project

## STEP 0.4 — Colab Notebook Template

Every single notebook your team makes MUST start with these 3 cells:

Cell 1 — Mount Drive (always first)

from google.colab import drive

drive.mount('/content/drive')

BASE_PATH = '/content/drive/MyDrive/EHR_PreConsult_Project'

Cell 2 — Install packages (changes per notebook)

Cell 3 — Import libraries

- Save every notebook directly into the matching Google Drive folder, NOT locally

# SECTION 1 — Complete Professional Folder Structure

This is both your Google Drive structure AND your GitHub repository structure.

Important Rule Large files (audio, model weights) go to Google Drive ONLY. Code files (notebooks, metrics CSV, JSON configs) go to BOTH Drive AND GitHub.

ehr-bangla-asr-system/

│

├── phase1_asr/

│   ├── data/

│   │   ├── raw_audio/

│   │   │   ├── dialect_purandhaka/    [PD_001_M_30_YT.wav ...]

│   │   │   ├── dialect_barishal/     [BR_001_F_45_YT.wav ...]

│   │   │   ├── dialect_sylhet/       [SY_001_M_25_YT.wav ...]

│   │   │   ├── dialect_normal_bangla/[NB_001_F_35_YT.wav ...]

│   │   │   ├── dialect_indian_kolkata/[IK_001_M_50_YT.wav ...]

│   │   │   └── dialect_chittagong/   [CT_001_F_28_YT.wav ...]

│   │   ├── processed_audio/          [same 6 subfolders, 16kHz mono WAV]

│   │   ├── transcripts/

│   │   │   ├── ground_truth/         [.txt files matching audio names]

│   │   │   └── model_outputs/

│   │   │       ├── whisper_large_v3/

│   │   │       ├── wav2vec2_xlsr53/

│   │   │       ├── hubert_large/

│   │   │       ├── data2vec_audio/

│   │   │       ├── wavlm_large/

│   │   │       ├── mms_1b/

│   │   │       ├── seamless_m4t/

│   │   │       ├── whisper_medium/

│   │   │       ├── canary_1b/

│   │   │       ├── unispeech_sat/

│   │   │       ├── speecht5/

│   │   │       └── bangla_whisper/

│   │   └── metadata/

│   │       ├── dataset_registry.csv

│   │       └── download_log.txt

│   ├── notebooks/               [01 through 15 .ipynb files]

│   ├── saved_models/            [Drive only - model weights]

│   └── metrics/

│       └── phase1_model_comparison.csv

│

├── phase2_ner/

│   ├── data/

│   │   ├── input_transcripts/   [copied from Phase 1 best model]

│   │   ├── annotated/

│   │   │   ├── train_ner.json

│   │   │   ├── val_ner.json

│   │   │   └── test_ner.json

│   │   └── label_schema/

│   │       └── ner_tags.json

│   ├── notebooks/               [01 through 10 .ipynb files]

│   ├── saved_models/

│   └── metrics/

│       └── phase2_ner_comparison.csv

│

├── phase3_ehr/

│   ├── templates/

│   │   └── ehr_template.json

│   ├── notebooks/               [01 through 03 .ipynb files]

│   └── outputs/

│       └── ehr_records/         [patient_001_ehr.json ...]

│

├── pipeline/

│   ├── full_pipeline_test.ipynb

│   └── demo_for_faculty.ipynb

│

├── docs/

│   ├── project_plan.md

│   ├── dataset_naming_guide.md

│   ├── team_workplan.md

│   └── how_to_run.md

│

├── requirements/

│   ├── phase1_requirements.txt

│   ├── phase2_requirements.txt

│   └── phase3_requirements.txt

│

├── .gitignore

└── README.md

# SECTION 2 — Phase 1: Automatic Speech Recognition (ASR)

What Phase 1 Does Takes raw audio speech in 6 Bangla dialects and outputs text transcripts. Tests 12 different AI models, measures which is best using WER (Word Error Rate). Passes the best transcripts to Phase 2. Dialects: Purandhaka, Barishal, Sylhet, Normal Bangla, Indian Kolkata, Chittagong

## STEP 1.1 — Understanding Your 12 ASR Models

### Category A: Self-Supervised Learning (SSL) Models

Pre-trained on raw audio WITHOUT transcripts. You fine-tune them on your Bangla dataset.

| # | Model | HuggingFace ID | Why Use It |
| --- | --- | --- | --- |
| 1 | Wav2Vec2 XLSR-53 | facebook/wav2vec2-large-xlsr-53 | Trained on 53 languages. Good multilingual baseline for Bangla |
| 2 | HuBERT Large | facebook/hubert-large-ls960-ft | Learns discrete speech units. Great for noisy recordings |
| 3 | Data2Vec Audio | facebook/data2vec-audio-large | Unified multi-modal model. More robust to dialect variation |
| 4 | WavLM Large | microsoft/wavlm-large | Best SSL for spoken content understanding. Denoises well |
| 5 | UniSpeech-SAT | microsoft/unispeech-sat-large | Specifically strong for speaker and dialect variation |
| 6 | SpeechT5 | microsoft/speecht5_asr | Encoder-decoder model. Good for low-resource fine-tuning |

### Category B: Weakly-Supervised / Web-Scale Models

Trained on millions of hours of audio+transcript pairs from the internet. Already understand Bangla.

| # | Model | HuggingFace ID | Why Use It |
| --- | --- | --- | --- |
| 7 | Whisper large-v3 | openai/whisper-large-v3 | Best general ASR model. Already understands Bangla well. PRIMARY model |
| 8 | Whisper medium | openai/whisper-medium | Lighter version, faster on Colab free GPU. Good comparison point |
| 9 | MMS-1B | facebook/mms-1b-all | Meta Massive Multilingual Speech — trained on 1000+ languages |
| 10 | SeamlessM4T v2 | facebook/seamless-m4t-v2-large | Meta latest model — handles Bangla speech translation + recognition |
| 11 | Canary-1B | nvidia/canary-1b | NVIDIA new model. Strong multilingual performance |
| 12 | Bangla-Whisper | aadilsiddiqui/whisper-medium-bn | Community fine-tuned Whisper specifically for Bangla |

What Output Do These Models Give? Every model outputs plain text (string). Input: Audio file of someone speaking in Bangla Output: Bangla text transcript saved as .txt or .json WHY 12 MODELS: No single model is perfect for all 6 dialects. This comparison IS your research contribution.

## STEP 1.2 — Dataset Collection

### Part A — Download from YouTube (Primary Source)

Search for videos where people speak each dialect. Focus on health/medical topics.

| Dialect | YouTube Search Terms |
| --- | --- |
| Purandhaka | পুরান ঢাকার ভাষা ¦ old dhaka dialect interview ¦ পুরান ঢাকা কথা বলা |
| Barishal | বরিশালের ভাষা ¦ barishal dialect spoken ¦ বরিশালি কথা |
| Sylhet | সিলেটি ভাষা ¦ sylheti dialect ¦ সিলেটি কথাবার্তা |
| Normal Bangla | বাংলা স্বাস্থ্য পরামর্শ ¦ bangla health talk ¦ রোগীর সাক্ষাৎকার |
| Indian Kolkata | কলকাতার বাংলা ¦ kolkata bangla speech ¦ bengali dialect kolkata |
| Chittagong | চট্টগ্রামের ভাষা ¦ chittagong dialect ¦ চাটগাইয়া ভাষা |

File Naming Convention — CRITICAL

Every audio file MUST follow this exact naming pattern:

[DIALECT_CODE]_[NUMBER]_[GENDER]_[AGE]_[SOURCE].[ext]

Examples:

PD_001_M_30_YT.wav    Purandhaka, file 1, Male, age 30, YouTube

BR_002_F_45_YT.wav    Barishal, file 2, Female, age 45, YouTube

SY_003_M_25_FB.wav    Sylhet, file 3, Male, age 25, Facebook

NB_004_F_35_VO.wav    Normal Bangla, Female, age 35, Volunteer

IK_005_M_50_YT.wav    Indian Kolkata, Male, age 50, YouTube

CT_006_F_28_YT.wav    Chittagong, Female, age 28, YouTube

Dialect codes: PD  BR  SY  NB  IK  CT

Gender codes:  M (Male)  F (Female)

Source codes:  YT (YouTube)  FB (Facebook)  VO (Volunteer)

### Part B — Record Volunteer Audio (Secondary Source)

- Each team member records themselves and family speaking medical sentences in their local dialect

- Example sentences: "আমার জ্বর আছে তিন দিন ধরে", "বুকে ব্যথা লাগতেছে", "ডায়াবেটিসের ওষুধ খাই"

- Use phone voice recorder app > save as .m4a or .wav > rename using naming convention

- TARGET: Minimum 30-40 audio clips per dialect = 200-240 total clips

## STEP 1.3 — Write Ground Truth Transcripts

For EVERY audio file collected, manually type exactly what the person said. This is the correct answer your models are compared against.

- Create a .txt file with the SAME name as the audio: PD_001_M_30_YT.txt

- Inside the .txt: exactly what was said in Bangla Unicode script

- Save all .txt files in: phase1_asr/data/transcripts/ground_truth/[dialect]/

- Split the work: each person handles 2 dialects

- Always save with UTF-8 encoding for Bangla characters

WARNING — Non-Negotiable Step Without ground truth transcripts, you cannot measure model accuracy. This step is tedious but absolutely required. Do NOT skip or estimate — type exactly what was said.

## STEP 1.4 — Audio Preprocessing

Before feeding audio to any model, ALL audio must be standardized (notebook 02_audio_preprocessing.ipynb):

| Property | Required Value |
| --- | --- |
| Sample Rate | 16,000 Hz (16kHz) — ALL speech AI models require exactly this |
| Channels | Mono (single channel, not stereo) |
| Format | .wav |
| Length | Trim silence from start/end. Split clips longer than 30 seconds into chunks |
| Volume | Normalize so no clip is too quiet or too loud |
| Tools | librosa and pydub Python libraries |

## STEP 1.5 — Fine-tune Each Model (One Notebook Per Model)

Run notebooks 04 through 13. Each notebook follows the same steps:

- Load preprocessed audio files from Drive

- Load the pre-trained model from HuggingFace

- Create a HuggingFace Dataset object from your audio + transcripts

- Split into: 70% train, 15% validation, 15% test

- Define training config (batch size, learning rate, epochs)

- Run fine-tuning — enable GPU: Runtime > Change runtime > T4 GPU

- Save model weights to Drive: phase1_asr/saved_models/[model_name]/

- Run model on test set and collect predicted transcripts

- Save transcripts to: phase1_asr/data/transcripts/model_outputs/[model_name]/[dialect]/

- Calculate WER using the jiwer Python library

What is WER (Word Error Rate)? WER = (Wrong words) / (Total words). Lower is better. WER of 0.10 means 10% of words were wrong. Use the jiwer Python library to calculate it. Colab warning: Each model fine-tuning may take 1-3 hours. Save checkpoints every 500 steps.

## STEP 1.6 — Model Comparison (Notebook 14)

Load all WER scores from all 12 models and create this comparison table:

| Model | PD | BR | SY | NB | IK | CT | Avg WER |
| --- | --- | --- | --- | --- | --- | --- | --- |
| whisper_large_v3 | 0.12 | 0.18 | 0.22 | 0.09 | 0.14 | 0.20 | 0.158 |
| wav2vec2_xlsr53 | ... | ... | ... | ... | ... | ... | ... |
| (all 12 models) | ... | ... | ... | ... | ... | ... | ... |

- Save as: phase1_asr/metrics/phase1_model_comparison.csv

- Model with lowest average WER = your BEST model for Phase 2

## STEP 1.7 — Phase 1 End: What Gets Saved

Phase 1 is Complete When You Have: All raw audio organized by dialect in Drive (200+ files) All preprocessed audio (16kHz mono WAV) All ground truth transcripts (human written .txt files) All 12 model-predicted transcript folders All saved model weights on Drive phase1_model_comparison.csv with WER for all 12 models Best model identified (lowest average WER)

# SECTION 3 — Bridge: Phase 1 to Phase 2

Handled by notebook: 15_export_best_transcripts_to_phase2.ipynb

- Look at comparison CSV — pick best model (lowest average WER)

- Copy that model's transcript folder to: phase2_ner/data/input_transcripts/

- Convert plain .txt transcripts into structured .json bridge files

Format of bridge JSON files (input to Phase 2):

{

"audio_file": "NB_004_F_35_YT.wav",

"dialect": "normal_bangla",

"asr_model_used": "whisper_large_v3",

"wer_score": 0.09,

"transcript": "Bengali text of what was said...",

"language": "bangla"

}

# SECTION 4 — Phase 2: Medical Named Entity Recognition (NER)

What Phase 2 Does Takes transcript text from Phase 1 and identifies + labels medical entities. Input: Text transcript like 'আমার জ্বর আছে তিন দিন ধরে এবং প্যারাসিটামল খাচ্ছি' Output: { SYMPTOM: ['জ্বর'], DURATION: ['তিন দিন'], MEDICATION: ['প্যারাসিটামল'] }

## STEP 2.1 — Define Your NER Label Schema

Before ANY model work, define what medical entities you will extract. Save as ner_tags.json:

| Entity Tag | What It Captures |
| --- | --- |
| SYMPTOM | Physical symptoms described (জ্বর, মাথাব্যথা, বুক ব্যথা) |
| DISEASE | Named diseases or conditions (ডায়াবেটিস, উচ্চ রক্তচাপ) |
| MEDICATION | Drugs or medicines mentioned (প্যারাসিটামল, ইনসুলিন) |
| DURATION | How long symptoms lasted (তিন দিন, এক সপ্তাহ) |
| BODY_PART | Body parts mentioned (মাথা, বুক, পেট) |
| ALLERGY | Allergies mentioned (পেনিসিলিন এলার্জি) |
| DOSAGE | Medicine dosage (দিনে দুইবার, 500mg) |
| AGE | Patient age if mentioned |
| O | Outside — not a medical entity |

Important This schema stays FIXED for the entire project. Changing entity tags mid-project will break all your annotation work.

## STEP 2.2 — Manual Annotation

Manually label every transcript using BIO (Begin, Inside, Outside) tagging format:

B-SYMPTOM = first word of a symptom entity

I-SYMPTOM = continuation of same symptom

O         = not a medical entity

Example:

আমার   O

জ্বর   B-SYMPTOM

আছে   O

তিন    B-DURATION

দিন    I-DURATION

ধরে   I-DURATION

- Tool: Label Studio (free online at labelstud.io) — supports custom NER annotation

- Split annotation work: each team member annotates ~80 transcripts

- Review each other's annotations before finalizing

- Save as: train_ner.json (70%)  |  val_ner.json (15%)  |  test_ner.json (15%)

## STEP 2.3 — Phase 2 Models (Minimum 6)

| # | Model | HuggingFace ID | Why Use It |
| --- | --- | --- | --- |
| 1 | BanglaBERT Base | sagorsarker/bangla-bert-base | PRIMARY model. Pre-trained on large Bangla corpus. Best starting point |
| 2 | BanglaBERT Large | csebuetnlp/banglabert_large | Larger version, more capacity, better accuracy but slower |
| 3 | mBERT | bert-base-multilingual-cased | Google multilingual BERT, handles Bangla+English code-mix well |
| 4 | XLM-RoBERTa Large | xlm-roberta-large | Facebook multilingual model, generally strongest for NER tasks |
| 5 | mDeBERTa v3 | microsoft/mdeberta-v3-base | Microsoft improved multilingual BERT, very good for NER |
| 6 | MuRIL | google/muril-base-cased | Google model trained on South Asian languages including Bangla |
| 7 | BanglaBERT-NER | sagorsarker/bangla-ner | Already fine-tuned for Bangla NER — use as comparison baseline |

## STEP 2.4 — Fine-tune Each NER Model

Run notebooks 03 through 08 (one per model). Each notebook does:

- Load annotated train/val/test JSON from Drive

- Load pretrained model from HuggingFace

- Add a Token Classification head on top (this performs NER)

- Train on your annotated medical data

- Evaluate on test set

- Calculate Precision, Recall, F1-score per entity type

- Save model to: phase2_ner/saved_models/[model_name]/

- Save predictions to: phase2_ner/metrics/[model_name]_predictions.json

Metrics to Measure F1-score per entity type (SYMPTOM F1, MEDICATION F1, etc.) Overall F1-score — your main comparison number. Higher = better. F1 above 0.70 is considered good for a small dataset of 200-300 samples.

## STEP 2.5 — Model Comparison (Notebook 09)

| Model | SYMPTOM | DISEASE | MEDICATION | DURATION | Overall F1 |
| --- | --- | --- | --- | --- | --- |
| banglabert_base | 0.78 | 0.65 | 0.82 | 0.71 | 0.74 |
| xlm_roberta | ... | ... | ... | ... | ... |
| (all 7 models) | ... | ... | ... | ... | ... |

- Save as: phase2_ner/metrics/phase2_ner_comparison.csv

- Pick the model with highest Overall F1 as your BEST NER model

## STEP 2.6 — Phase 2 End: What Gets Saved

Phase 2 is Complete When You Have: Annotated dataset in train/val/test splits All NER model weights saved on Drive NER predictions JSON for each model phase2_ner_comparison.csv with all F1 scores Best NER model identified (highest Overall F1)

# SECTION 5 — Bridge: Phase 2 to Phase 3

Handled in notebook: 10_export_ner_results_to_phase3.ipynb

- Run best NER model on all transcripts

- For each transcript, collect all extracted entities

- Save one structured JSON per patient into phase3_ehr/ folder

Format of bridge JSON (input to Phase 3):

{

"patient_audio": "NB_004_F_35_YT.wav",

"transcript": "Bengali text...",

"extracted_entities": {

"SYMPTOM":    ["fever entity words"],

"DURATION":   ["duration words"],

"MEDICATION": ["medicine words"],

"DISEASE":    [],

"ALLERGY":    [],

"BODY_PART":  ["body part words"],

"DOSAGE":     []

}

}

# SECTION 6 — Phase 3: EHR Template Filling

What Phase 3 Does Takes structured entities from Phase 2. Fills a standard Electronic Health Record (EHR) template. Outputs a doctor-readable JSON document per patient. This phase uses PURE PYTHON LOGIC — no machine learning needed.

## STEP 3.1 — Define the EHR Template

Create: phase3_ehr/templates/ehr_template.json

{

"ehr_id": "",

"generated_at": "",

"patient_info": {

"audio_source": "",

"dialect_detected": "",

"language": "Bangla"

},

"chief_complaint": {

"symptoms": [],

"duration": [],

"affected_body_parts": []

},

"medical_history": {

"known_diseases": [],

"current_medications": [],

"dosage_info": [],

"known_allergies": []

},

"asr_metadata": {

"model_used": "",

"wer_estimate": null,

"raw_transcript": ""

},

"ner_metadata": {

"model_used": "",

"confidence_scores": {}

},

"status": "pre-consultation draft - not reviewed by physician"

}

## STEP 3.2 — Build the Rule Engine

In notebook 01_rule_engine_builder.ipynb, write Python function that maps Phase 2 entities into EHR template.

Additional rules to implement:

- If DURATION is empty, mark as 'not specified'

- If ALLERGY is found, add allergy_alert: true to the EHR

- Detect code-mixing (English medical words in Bangla) and preserve them as-is

## STEP 3.3 — Generate EHR for All Patients

In notebook 02_ehr_json_generator.ipynb:

- Loop through all Phase 2 entity JSON files

- Run fill_ehr() function on each one

- Save output as: phase3_ehr/outputs/ehr_records/patient_[id]_ehr.json

- Create summary CSV: all_patients_summary.csv with one row per patient

## STEP 3.4 — Phase 3 End: What Gets Saved

Phase 3 is Complete When You Have: ehr_template.json — the blank template One patient_XXX_ehr.json per audio recording all_patients_summary.csv Rule engine code saved and working in the notebooks

# SECTION 7 — Full Pipeline Testing

In pipeline/full_pipeline_test.ipynb, chain all 3 phases into one run. Given a NEW audio file it has never seen:

- Load best ASR model > transcribe audio > get text

- Load best NER model > extract entities from text

- Run rule engine > fill EHR template > save JSON

- Print the final EHR to screen

Test with at least 10 new audio clips (2 per dialect not used in training). Measure:

- End-to-end time: how many seconds from audio input to EHR output

- Did all entity types get extracted correctly?

- Are there obvious errors in the EHR output?

# SECTION 8 — Faculty Demo Plan

Use: pipeline/demo_for_faculty.ipynb. Present in this order:

| # | Step | What You Show |
| --- | --- | --- |
| 1 | Show the problem | Play a raw Bangla audio clip. Ask faculty: Can you extract all medical info from this? |
| 2 | Run Phase 1 live | Feed audio to best ASR model. Show the transcript appear in real-time. |
| 3 | Model comparison | Show Phase 1 WER table. Explain which model won and why. |
| 4 | Run Phase 2 live | Feed transcript to NER model. Show entities getting extracted. |
| 5 | NER comparison | Show F1 scores across all 6+ NER models. |
| 6 | Run Phase 3 live | Show blank EHR template being filled automatically. Show final JSON. |
| 7 | Real EHR output | Print a complete patient EHR side by side with the original transcript. |
| 8 | Dialect comparison | Run same sentence in Sylheti vs Normal Bangla. Show how ASR handles both. |

### What to Prepare Before Demo

- 5 demo audio clips pre-selected (clear, interesting, one per dialect)

- All models already loaded and warm — run once before demo so no download time

- Screenshots saved as backup in case Colab crashes

- Simple table/slide showing pipeline: Audio > ASR > NER > EHR

# SECTION 9 — Team Collaboration System

## Team Division of Work

| Role | Person | Responsibilities |
| --- | --- | --- |
| Phase 1 Lead | Person A | Data collection, audio preprocessing, all ASR model notebooks (04-14) |
| Phase 2 Lead | Person B | Annotation setup, all NER model notebooks (03-09) |
| Phase 3 + Integration | Person C | EHR rule engine, full pipeline notebook, demo notebook |
| Shared by all | Everyone | Volunteer audio collection, ground truth transcripts, final testing |

## How to Share Dataset

- All audio data lives in the shared Google Drive folder

- When a teammate opens Colab, they mount Drive and access the same files — that is it

- No need to email files. Everything is centralized in Drive.

- RULE: Never delete anything from Drive. Only add.

## How to Work Remotely

- Each person works in their own Colab notebook, saved to the shared Drive folder

- After finishing a notebook, upload the .ipynb to GitHub in the correct phase folder

- Notify team (WhatsApp/Telegram): Notebook X is done, pushed to GitHub

- Review each other's notebooks via GitHub web viewer

# SECTION 10 — Colab Time-Limit Survival Strategy

Colab free disconnects after ~1.5 hours idle or ~4 hours continuous. Apply ALL these rules:

| Rule | What To Do |
| --- | --- |
| Rule 1 — Save Checkpoints | In every training loop, set save_steps=500 and output_dir pointing to Google Drive |
| Rule 2 — Resume Training | If Colab disconnects, restart and run: trainer.train(resume_from_checkpoint=True) |
| Rule 3 — Mount Drive First | Even after reconnecting, data is safe in Drive. Just re-run the mount Drive cell. |
| Rule 4 — Keep Tab Active | Keep the Colab browser tab open and occasionally move your mouse over the page |
| Rule 5 — Split Long Jobs | If one model takes 3 hours, train 1 epoch, save checkpoint, continue next day |
| Rule 6 — Save Metrics Now | Right after computing WER or F1, IMMEDIATELY save to a CSV file on Drive |

# SECTION 11 — GitHub Organization

## What Goes Where

| Goes to GitHub | Does NOT go to GitHub (Drive only) |
| --- | --- |
| All .ipynb notebooks .json config files .csv metrics files .md documentation requirements.txt files | Audio files (.wav, .mp3, .m4a) Model weights (.pt, .bin, .safetensors) Large data files |

## Branch Strategy

- main branch = working, tested code only

- Each person has their own branch: phase1-person-a, phase2-person-b, phase3-person-c

- When a notebook is tested and working, create a Pull Request to merge into main

- Team Lead reviews and merges all Pull Requests

Good vs Bad Commit Messages GOOD: 'Add whisper fine-tuning notebook for phase 1' GOOD: 'Fix preprocessing bug in audio normalization' BAD: 'update' BAD: 'changes'

# SECTION 12 — Environment Setup Per Phase

## Phase 1 — phase1_requirements.txt

transformers==4.40.0

datasets==2.19.0

librosa==0.10.1

pydub==0.25.1

soundfile==0.12.1

jiwer==3.0.3

yt-dlp==2024.4.9

torch==2.2.1

torchaudio==2.2.1

acceleriate==0.29.3

huggingface_hub==0.22.2

## Phase 2 — phase2_requirements.txt

transformers==4.40.0

datasets==2.19.0

seqeval==1.2.2

torch==2.2.1

acceleriate==0.29.3

scikit-learn==1.4.2

pandas==2.2.2

## Phase 3 — phase3_requirements.txt

pandas==2.2.2

json5==0.9.25

jinja2==3.1.3

Install at the top of each Colab notebook with:

!pip install -r /content/drive/MyDrive/EHR_PreConsult_Project/requirements/phase1_requirements.txt -q

# SECTION 13 — 2-Month Week-by-Week Timeline

| Week | What To Do |
| --- | --- |
| Week 1 | Pre-setup: Create Gmail, Drive folder structure, GitHub repo, add all teammates. Start data collection. |
| Week 2 | Finish data collection (200+ clips). Write ALL ground truth transcripts. Fill dataset_registry.csv. |
| Week 3 | Audio preprocessing (all 200+ files). Start fine-tuning first 4 ASR models (Whisper variants). |
| Week 4 | Fine-tune remaining 8 ASR models. Calculate all WER scores. Pick best model. Phase 1 done. |
| Week 5 | Bridge Phase 1 to 2. Set up annotation (Label Studio). Annotate ALL transcripts (split across team). |
| Week 6 | Fine-tune all 6+ NER models. Calculate F1 scores per entity. Pick best model. Phase 2 done. |
| Week 7 | Bridge Phase 2 to 3. Build EHR rule engine. Generate all EHR records. Phase 3 done. |
| Week 8 | Full pipeline testing on new audio. Debug issues. Prepare faculty demo. Final GitHub cleanup. |

# SECTION 14 — Critical Things You Must Know

1. Colab GPU is Shared Sometimes you will not get a GPU — try at off-peak hours (early morning). Without GPU, model training will be 10x slower.

2. Google Drive 15GB Fills Fast Model weights alone can be 3-6GB each. Be selective about which checkpoints you save permanently. Delete intermediate checkpoints you no longer need.

3. Bangla Text Encoding Always save files with UTF-8 encoding — critical for Bangla Unicode characters. Add encoding='utf-8' in every Python file read/write operation.

4. Your Dataset is Small (~200-300 clips) This is a research limitation — acknowledge it openly to faculty. Your models will not be perfect. That is OK for CSE499. The goal is to show the pipeline works and compare models.

5. Code-Mixed Speech (Bangla + English) Patients often say: 'আমার sugar high' or 'pressure-er medicine khai'. Whisper handles this naturally without special treatment. For NER, mark English medical words with their correct entity tag.

6. Ethics — Volunteer Recordings Need Consent Create a verbal consent note: 'I agree my voice is used for academic research only.' Keep records of who gave consent — faculty WILL ask about this.

7. Start GitHub on Day 1 Do not wait until the end to push code to GitHub. Push every notebook as you finish it. Otherwise you will have a stressful last-minute rush.

8. EHR Output is NOT a Real Medical Record Always include: 'status': 'pre-consultation draft - not reviewed by physician' Your system is a draft aid ONLY. This is important ethically and academically.

9. BanglaBERT is Your Best Friend for Phase 2 Trained specifically on Bangla text by BUET researchers. It should significantly outperform general multilingual models for Bangla NER.

10. HuggingFace Rate Limits If you download too many models in one session, you may get temporarily blocked. Space out your model downloads across different sessions and days.

# SECTION 15 — How to Start: Your First 3 Days

## Day 1

- Create dedicated project Gmail account for the team

- Create EHR_PreConsult_Project folder in Google Drive with all subfolders

- Share Drive folder with all 3 teammates (Editor access)

- Create GitHub repository: ehr-bangla-asr-system (private)

- Add all teammates as collaborators on GitHub

- Create README.md on GitHub explaining the project

## Day 2

- Each person opens Google Colab

- Mount Drive and verify the connection works for all 3 teammates

- Create first notebook: 01_data_collection_youtube.ipynb

- Push the notebook to GitHub

- Confirm all 3 people can see each other's files in Drive

## Day 3

- Start downloading audio from YouTube (2 dialects each person)

- Follow naming convention strictly: PD_001_M_30_YT.wav

- Fill dataset_registry.csv for every downloaded file

- Confirm everyone can access each other's uploaded files in shared Drive

When you are ready for code, tell me the notebook number e.g. "Give me code for notebook 02_audio_preprocessing.ipynb" We will go one notebook at a time, from start to end.